TRUE NATION

ISRAELITE CONGREGATION

INTRANET MASTER PLAN

Google Sites · AppSheet · Apps Script · Looker Studio

HQ-First Build · 7-Week Roadmap

March 2026  ·  Version 3.0

Prepared by: Shahad — IT / Information Technology

# TABLE OF CONTENTS

# 1. EXECUTIVE SUMMARY

True Nation Israelite Congregation (TNIC) is building a centralized intranet to unify its global staff across five campuses in the United States, Ghana, and the Philippines. The intranet serves as the single source of truth for internal communications, staff directories, department resources, and organizational coordination.

This plan outlines a 7-week, HQ-first build strategy using entirely free Google Workspace tools. The approach leads with the three most essential components — Home page, Staff Directory, and Department pages — before expanding to advanced features, automation, and satellite locations. The system is architected from day one for future migration to premium platforms.

| Organization | True Nation Israelite Congregation (TNIC) |
| --- | --- |
| Platform | Google Sites (free tier) |
| Enhancements | AppSheet, Looker Studio, Google Apps Script, Google Forms, Custom CSS/HTML |
| Primary Admin | Shahad (IT / Information Technology) + 1–2 team members |
| Build Strategy | HQ-First · Essentials-First · 7-Week Roadmap |
| User Count | 76–150 staff and volunteers |
| Version | 3.0 — March 2026 |

# 2. PLATFORM STRATEGY

## Why Google Sites (Free Tier)

TNIC operates fully within Google Workspace. Google Sites requires no additional cost, integrates natively with Drive, Calendar, Forms, Groups, and AppSheet, and is accessible on any device. It supports custom HTML/CSS embeds for enhanced mobile experiences.

## Free Tool Stack

| Tool | Role | Notes |
| --- | --- | --- |
| Google Sites | Intranet host | Pages, navigation, embeds, custom CSS/HTML |
| AppSheet | Staff directory | Mobile-native app backed by Google Sheets; free with Workspace. Existing directory in use. |
| Looker Studio | Dashboards | Embeds into Sites; connects to Sheets data |
| Google Apps Script | Automation | Form triggers, email notifications, onboarding |
| Google Forms | Structured input | Announcements, requests, RSVPs |
| Google Groups | Access control | Controls page and resource visibility |
| Google Calendar | Events & scheduling | Department + org-wide embeds; personalized subscribe model |
| Google Drive | Document library | Folder embeds per department page |
| Google Chat | Team communication | 103+ spaces linked from department pages |

## Future Upgrade Path

- Year 1: Google Sites free tier — full build per this plan

- Year 2: Steegle.One — ~$75–$500/mo (nonprofit pricing). Adds search, news feeds, org charts, mobile wrapper. Drop-in Google Workspace overlay.

- Year 3+: Happeo — ~$1,250+/mo. Enterprise analytics, governance, multi-language. For 150+ staff at scale.

📌  Architecture is migration-ready: Google Groups, Drive, Sheets, and Calendars are all portable to any platform.

# 3. ORGANIZATIONAL STRUCTURE

## Governance Hierarchy

TNIC operates under a three-branch governance structure led by the Bishops. The branches represent functional roles and authority levels, not geographic locations.

| Top Level | Bishops — Tazayawan (Lead), Yahzeqel, Banayah, Izar |
| --- | --- |
| Level 2 | Deacons, Apostles, Judges — branch leadership (all same tier) |
| Level 3 | Congregants — general membership |

📌  Branches are governance roles, not geographic divisions. All staff belong to one or more branches regardless of campus.

## Apostles Branch Departments

📌  Doctrine Branch: Teaching, Education, Research, Voice, Disciples. Apostles: Ash, Yashami.

| Department | Lead | Sub-groups / Teams |
| --- | --- | --- |
| T.E.L.A. | Bishop Tazayawan | Intramural Sports, Jr. Disciples, Little Lions, Maiden Ewe's, Naqam Freshman, Naqam Varsity |
| Disciples Program | Ash Napash / Yashami | — |
| Marketing | — | Graphic Design (Ahwath Ratazah), Marketing Admin (Ahwath Sarah) |
| PARADOX | Bishop Tazayawan | Everyday Sheeple, PARADOX APP (Shahad) |
| Production | — | A/V (Shamar), Sound/Audio (Yashami), Photography (Yaqataza), Videography (Yashan), Camera & Lights (Yashan), Stage Crew (Ahman) |

📌  Production consolidates all technical production and AV roles. A/V has moved from Deacons into this department. Photography and Videography have moved from Marketing into Production.

## Deacons Branch Departments

📌  Administration & Resources Branch: Business, Finances, Records. Deacons: Kahan, Kabash, Kanash, Ahman, Rakab, Shamar.

| Department | Lead | Sub-groups / Teams |
| --- | --- | --- |
| CBD — Community Building | Bishop Tazayawan | Camp Tazarah, City of Truth Ghana, City of Truth Macon |
| Clerical | Deacon Kabash | Administration Committee |
| Custodial | Kawan | Cleaning Crew, Detailing |
| E.R.T. | Deacons Kanash/Shamar | Emergency Response Team |
| Fellowship & Services | Deacons Kabash/Kahan | Feast Committee (7 teams), Hospitality |
| Finance | Marayam/Shanan | Fundraising, Travel Committee, Tribal Exchange, Bookkeeping |
| Holistic Health & Healing | Deacon Kanash | G.R.O.W. With Us |
| IT / Information Tech | Shahad | Logistics, Infrastructure, Website |
| Maintenance | Bishop Izar | — |
| Performing Arts | Deacon Kabash | Music |
| Publications | Deacon Shamar | Newsletter, Quarterly Brew |
| Security | Deacon Ahman | — |
| Textiles & Attire | Deacon Kanash | Apparel, Faithful Seams, Uniform |

## Judges Branch Departments

📌  Righteousness Branch: Council, Judging, Repentance. Council members: Tazayawan, Banayah, Izar, Ash, Yashami.

| Department | Lead | Sub-groups / Teams |
| --- | --- | --- |
| Counseling | Bishop Tazayawan | Coordinator (Apostle Yashami), Sanhedrin / Calendar Committee |
| Ministries | Bishop Banayah | Elders Ministry, Prayer Ministry, Prison Ministry, SOV |

📌  'Ministries' is the official name of this Judges Branch department — covering outreach and spiritual ministries. The intranet uses 'Departments' as the navigation label throughout; this department keeps its official name.

## Feast Committee Sub-Teams

The Feast Committee operates under Fellowship & Services with seven dedicated teams:

- Beverages Team — Deacon Kabash

- Ceremonial Team — TBD

- Culinary Team — Deacon Kanash

- Decor Team — Ahwath Adah

- Desserts Team — Ahwath Shalawa

- Sacrificial Cooking — Deacon Kahan

- Serving & Catering — Ahwath Lawah

# 4. LOCATION STRUCTURE

TNIC operates five campuses across three countries. Phase 1 (Weeks 1–2) builds HQ in full. Satellite location pages are added in Week 7.

| Campus | Bishop / Lead | Division | Intranet Build |
| --- | --- | --- | --- |
| Los Angeles, CA | Bishop Tazayawan | Domestic (HQ) | Full build — Weeks 1–2 |
| Detroit, MI | Bishop Yahzeqel | Domestic | Satellite page — Week 7 |
| Macon, GA | Bishop Yahzeqel | Domestic | Satellite page — Week 7 |
| Philippines | No Bishop assigned yet | International | Satellite page — Week 7 |
| Ghana | No Bishop assigned yet | International | Satellite page — Week 7 |

📌  Bishop Banayah (HQ liaison for Philippines) and Bishop Izar (HQ liaison for Ghana) oversee HQ-to-international communications. They are not the Bishops of those locations. Local Bishops for international campuses are not yet assigned.

# 5. ACCESS CONTROL

## Strategy

All access is managed through Google Groups. Adding or removing a person from a group immediately updates their access to all connected Sites pages, Drive folders, and Forms — no code changes required. All groups below are on the truenation.org domain.

## Admin Succession & Shared Access

Access for the build team (Shahad + 1–2 helpers) is handled through group membership. Three steps:

- Step 1 — Add all team members to tn-admin@truenation.org. This immediately grants full intranet edit access to Sites, Drive folders, and AppSheet admin without sharing passwords.

- Step 2 — Assign helpers as Delegated Admins in the Google Workspace Admin console, scoped to Groups management and Sites/Drive. They can manage access independently without full Super Admin rights.

- Step 3 — Maintain an 'Admin Handoff' document in Drive (tn-admin@ only) listing every key resource: Sites URL, Staff Sheet, Group names, AppSheet link, and succession steps.

📌  Never create a shared generic profile. Individual accounts in the admin group give you a full audit trail and allow clean offboarding if a team member changes.

## Google Groups — Phase 1

| Group Address | Purpose | Access Level |
| --- | --- | --- |
| everyone@truenation.org | All staff and volunteers | Exists. Broadest access — public intranet pages. |
| tn-admin@truenation.org | Intranet administrators | Exists. Full edit access. Build team members. |
| leadership@truenation.org | Bishops and branch leaders | Exists. Restricted Leadership Hub and sensitive resources. |
| finance@truenation.org | Finance department | Exists. Finance resources and budget documents. |
| it@truenation.org | IT department | Exists. IT docs, infrastructure, logistics resources. |
| tela@truenation.org | T.E.L.A. students and participants | Exists. T.E.L.A. section access. |
| moreh@truenation.org | Teachers / Moreh | Exists. Curriculum and teaching resources. |
| deacons@truenation.org | Deacons branch members | Exists. Deacons resources and meeting notes. |
| apostles@truenation.org | Apostles branch members | Exists. Apostles resources. |
| judges@truenation.org | Judges branch members | Exists. Judges resources and counseling coordination. |

📌  Week 7 adds: location-specific groups for Detroit, Macon, Ghana, and Philippines.

## Access Tiers

- everyone@: Home, Departments index, public announcements, public calendar

- Authenticated staff: Staff directory, department resources, Chat space links, The Library

- Department groups: Department Drive folders, internal forms, meeting notes

- leadership@: Leadership Hub, org financials, strategic documents

- tn-admin@: Full site edit, Groups management, AppSheet admin, Apps Script

# 6. SITE ARCHITECTURE

## Navigation Structure

The intranet is organized into 8 top-level sections. Navigation is flat and role-familiar — branches are surfaced only in the Leadership Hub. All regular staff navigate by department and function.

| Home | Welcome banner, announcements, global calendar embed, quick-links grid |
| --- | --- |
| Our People | Staff directory (existing AppSheet app) — searchable, filterable, mobile-native |
| Departments | All departments across all three branches — one page per department |
| T.E.L.A. | Youth Department umbrella — programs, school calendar, faculty resources |
| Locations | 5 campus pages (HQ full in Week 1–2; satellites in Week 7) |
| Calendar & Events | All-org calendar, feast days, department calendars with subscribe model |
| The Library | Shared documents, forms, policies, training materials (name TBD) |
| Leadership Hub | Restricted — leadership@ only. Branch structure, strategic docs, org overview. |

## Three-Layer Communication Model

- Layer 1 — Sites (Reference): Static information. Department description, leadership, sub-groups, linked resources. Updated by department leads.

- Layer 2 — Google Chat (Communication): Each department page links directly to its Google Chat Space for real-time team communication.

- Layer 3 — Google Forms (Structured Input): Action-oriented forms on each page. Announcements, requests, RSVPs. Form workflow automation added in Week 3.

## Department Page Template

Every department page uses a consistent template to ensure staff always know where to find information:

- Department name, branch affiliation, and one-paragraph description

- Department lead(s) with title and contact link

- Sub-groups or teams with brief descriptions

- Quick links: Chat Space, Drive folder

- Embedded Google Calendar (for departments with regular events)

- Embedded Drive folder for shared documents

- Google Form embed (added Week 3)

# 7. CALENDAR STRATEGY

## Personalized Calendar Model

Google Sites cannot serve different content to different users — the page is the same for everyone who views it. The personalization lives at the Google Calendar subscription level, which syncs directly into each staff member's phone and Google Calendar app.

## Calendar Structure

| Calendar | Who Subscribes | Where Embedded |
| --- | --- | --- |
| All-Org Events | everyone@ — all staff | Home page + Calendar & Events page |
| Feast Days | everyone@ — all staff | Home page + Calendar & Events page |
| HQ Campus | HQ staff | Calendar & Events page + Locations/HQ page |
| T.E.L.A. Academic | tela@ + moreh@ | T.E.L.A. page + Calendar & Events page |
| Fellowship & Services | Fellowship & Feast Committee members | Fellowship dept page |
| Department calendars | Relevant department group | Each department's page |
| Detroit | Detroit staff (Week 7) | Locations/Detroit page |
| Macon | Macon staff (Week 7) | Locations/Macon page |
| Ghana | Ghana staff (Week 7) | Locations/Ghana page |
| Philippines | Philippines staff (Week 7) | Locations/Philippines page |

## How Staff Subscribe

- The Calendar & Events page lists all available group calendars with one-click subscribe links (Google Calendar subscribe URL format)

- Staff subscribe to the calendars relevant to their department and location — these appear automatically in their Google Calendar app and on their phone

- The intranet page shows a master all-calendars embed for reference; personal devices only show subscribed calendars

📌  New staff onboarding (Week 3 automation) will auto-subscribe them to the relevant calendars based on their department and location in the Staff Sheet.

# 8. STAFF DIRECTORY

## Existing Directory

TNIC already has a staff directory built. Week 1 integrates this existing directory into the intranet by embedding it on the 'Our People' page. The directory should be tested on mobile immediately after embedding to verify search, filter, tap-to-call/email, and photo display.

## AppSheet Directory Fields (Reference)

| Field | Type | Notes |
| --- | --- | --- |
| full_name | Text | Staff member's full name |
| preferred_name | Text | Name shown in directory |
| photo_url | Image | Google Drive photo URL |
| department | Dropdown | Primary department |
| branch | Dropdown | Deacons / Apostles / Judges |
| location | Dropdown | LA · Detroit · Macon · Ghana · Philippines |
| role_title | Text | Official title |
| email | Email | truenation.org Google account |
| phone | Phone | Optional — tap to call |
| active | Boolean | Show/hide in directory |

📌  If the existing directory schema differs, use it as-is. Update the plan document if field names change during integration.

# 9. BUILD ROADMAP — 7 WEEKS

The build follows two principles: (1) HQ before satellite locations, and (2) essential pages before advanced features. Staff see immediate value within the first two weeks.

| Phase | Week | Focus | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Week 1 | Foundation + Home | Create Site · Configure Groups · Integrate Directory · Home page · Calendar embed · Mobile test |
| Phase 1 | Week 2 | Department Pages | All 20 department pages (standard template) · Chat Space links · Drive folder links |
| Phase 2 | Week 3 | Forms + Automation | Feast Committee page · Announcement Form + Apps Script trigger · Leadership Hub start |
| Phase 2 | Week 4 | Dashboards + Onboarding | Looker Studio dashboard · Onboarding automation · Calendar subscribe page |
| Phase 3 | Week 5 | Everything Else (HQ) | T.E.L.A. section · The Library · Remaining automations · Leadership Hub complete |
| Phase 3 | Week 6 | Locations | Detroit · Macon · Ghana · Philippines pages · Location groups created |
| Phase 3 | Week 7 | QA + Hard Launch | Mobile QA all pages · Accessibility check · Announce to everyone@ · Onboarding guide sent |

## Phase 1 — Foundation (Weeks 1–2)

### Week 1: Site + Home + Directory

- Create the Google Site. Set up 8-section navigation: Home, Our People, Departments, T.E.L.A., Locations, Calendar & Events, The Library, Leadership Hub

- Configure Google Groups: verify all 10 existing groups; add build team members to tn-admin@truenation.org

- Set page permissions: Leadership Hub → leadership@; all other pages → everyone@

- Apply brand CSS: Wine navbar, Gold accents, DM Sans body text, mobile card styles

- Integrate existing staff directory: embed AppSheet app on 'Our People' page

- Build Home page: welcome banner, announcements embed (placeholder), All-Org Calendar embed, quick-links grid

- Create All-Org Events and Feast Days Google Calendars; embed on Home page

- Test everything on mobile — verify tap targets, no horizontal scroll, directory search

📌  Announcement Form and Apps Script automation are intentionally deferred to Week 3. Use a Google Slides or Drive doc as the announcements placeholder on the Home page for now.

### Week 2: Department Pages

- Build all 20 department pages using the standard template (see Section 6)

- Link each department to its Google Chat Space

- Create and link department Drive folders

- Create department Google Calendars for Fellowship & Services, T.E.L.A., and any others with regular events

- Embed department calendars on relevant pages

- Add subscribe links to the Calendar & Events page for all available calendars

- Second mobile test pass on all department pages

## Phase 2 — Automation & Dashboards (Weeks 3–4)

### Week 3: Forms + Apps Script + Feast Committee

- Build the Feast Committee page under Fellowship & Services with all 7 team sections

- Create the Announcement Submission Google Form (title, body, department, urgency)

- Build Apps Script trigger: form submit → email tn-admin@ for review → approved announcements auto-publish to Home page embed

- Start Leadership Hub: restricted to leadership@; branch overview, org chart, Bishop contacts

📌  The onboarding automation (adding new staff to Groups and sending welcome email) is noted as mostly complete. Finalize and connect to the Staff Sheet trigger this week.

### Week 4: Looker Studio + Onboarding

- Build Looker Studio dashboard: staff count by department and location, new member trend, upcoming events count

- Embed dashboard on Leadership Hub (restricted view) and a summary widget on Home

- Complete and test onboarding automation: new row in Staff Sheet → welcome email → auto-subscribe to relevant calendars and Groups

- Finalize Calendar & Events page with full subscribe links for all department calendars

## Phase 3 — Completion + Launch (Weeks 5–7)

### Week 5: Everything Else (HQ)

- Build T.E.L.A. section: program cards for all 6 programs, academic calendar embed, faculty directory (moreh@ filtered view), Disciples Program section

- Build The Library: Drive folder embeds for shared policies, forms archive, training materials, publications archive (Newsletter, Quarterly Brew)

- Complete Leadership Hub: strategic documents, meeting notes structure

- Finalize any remaining automations or Apps Script triggers

- Review all 20 department pages for accuracy — update any leads or sub-group info

### Week 6: Satellite Location Pages

- Create location-specific Google Groups: create for Detroit, Macon, Ghana, Philippines

- Build Detroit page: Bishop Yahzeqel contact, local calendar, filtered staff directory, local Chat Space links

- Build Macon page: Bishop Yahzeqel contact, local calendar, filtered staff directory, local Chat Space links

- Build Ghana page: HQ liaison (Bishop Izar), local calendar, filtered staff directory, note that local Bishop is TBD

- Build Philippines page: HQ liaison (Bishop Banayah), local calendar, filtered staff directory, note that local Bishop is TBD

### Week 7: QA + Hard Launch

- Mobile QA: test every page on iOS and Android — verify layout, tap targets, embeds, links

- Verify all Google Groups permissions are correctly applied to each page

- Test all Forms end-to-end: submission, Apps Script trigger, email delivery

- Test directory: search, filter, tap-to-call, tap-to-email

- Send launch announcement to everyone@truenation.org with: site link, quick-start guide, how to subscribe to calendars, how to update your directory profile

- Send separate onboarding instructions to tn-admin@ with admin guide

# 10. MOBILE STRATEGY

The majority of TNIC staff access the intranet from mobile. Every design decision prioritizes mobile usability.

## AppSheet Directory

AppSheet provides a native mobile app experience for the staff directory. On mobile, users can open the full AppSheet app directly from their home screen in addition to the Sites embed. Search, filter by department/location, tap-to-call/email, and offline access are all available.

## Custom CSS/HTML Enhancements

- Card-based department tiles with large tap targets (minimum 44x44px)

- No horizontal scrolling on any page

- Readable body text (minimum 16px / 22pt in Sites)

- Collapsible sections for long department content

- High-contrast colors meeting WCAG AA: Wine on Cream, Brown on Snow

## Google Forms Mobile Optimization

- Maximum 7 fields per form

- Dropdowns preferred over free text where possible

- Auto-fill from Google account where available

# 11. MAINTENANCE & GOVERNANCE

## Who Maintains What

| Site structure & navigation | Shahad (IT Admin) + build team |
| --- | --- |
| Department page content | Department lead or designated editor |
| Staff directory updates | Shahad or delegated contact in Clerical/IT |
| Google Groups membership | Shahad or Google Workspace Admin |
| Announcements | Approved submitters via Form workflow (after Week 3) |
| Calendar events | Department leads with calendar edit access |
| Drive folders | Department leads |
| Apps Script automations | Shahad (IT) |
| Looker Studio dashboard | Shahad (IT) |

## Content Review Schedule

- Weekly: Review and publish pending announcements

- Monthly: Audit staff directory — remove inactive accounts, update roles

- Quarterly: Review department pages for outdated content; refresh leadership info

- Annually: Full site audit; update org structure; review Google Groups for unused groups; evaluate upgrade path

# 12. FUTURE UPGRADE PATH

## Year 1: Google Sites (Current)

Full free-tier implementation. All content, Groups, Drive structures, Sheets, and Calendars are built in a migration-ready way. No lock-in to Google Sites-specific features.

## Year 2: Steegle.One

- Cost: ~$75–$500/month (nonprofit pricing available)

- Built specifically as a Google Workspace intranet overlay

- Adds: full-text search, news feeds, org chart display, native mobile app wrapper

- Migration: drop-in replacement — uses your existing Groups, Drive, Calendar, and Sites

- Trigger: staff report difficulty finding content, or site requires 2+ hrs/week admin time

## Year 3+: Happeo

- Cost: ~$1,250+/month

- Enterprise: advanced analytics, content governance, multi-language, compliance reporting

- Best fit if TNIC grows significantly or requires enterprise-grade governance

# 13. BRAND GUIDELINES

## Colors

| Dark Wine #7C1316 | Headers, navigation, key UI elements, table headers |
| --- | --- |
| Sovereign Gold #C9972C | Borders, accents, dividers — on light backgrounds only. Never as body text. |
| Warm Snow #FAF8F4 | All page backgrounds |
| Warm Cream #F2EDE4 | Text on dark/Wine backgrounds only |
| Deep Brown-Black #130D0A | All body text on light backgrounds. Never use pure black #000. |

## Typography

| H1 / H2 Headers | Barlow Condensed Bold — ALWAYS UPPERCASE |
| --- | --- |
| H3 Headers | Barlow Condensed SemiBold — UPPERCASE |
| Body Text | DM Sans Regular / Medium / Bold — Sentence case |

## Application Rules

- Gold text ONLY on light backgrounds — never on Wine or dark backgrounds

- Gold is never used for paragraph or body text

- Warm Cream (#F2EDE4) is the ONLY text color on Wine/dark backgrounds

- Deep Brown (#130D0A) is the body text color on all light backgrounds

- Voice: spiritually grounded, authoritative, purposeful, communal

# 14. IMMEDIATE NEXT STEPS

Begin Phase 1, Week 1. Complete in order:

- Go to sites.google.com — create new site, name it 'True Nation Intranet'

- Set up 8-section navigation: Home, Our People, Departments, T.E.L.A., Locations, Calendar & Events, The Library, Leadership Hub

- Set page permissions — Leadership Hub: leadership@truenation.org only. All others: everyone@truenation.org

- Add build team members to tn-admin@truenation.org in Google Admin Groups

- Assign build team helpers as Delegated Admins in Google Workspace Admin console (scoped to Groups + Sites/Drive)

- Create the Admin Handoff document in Drive — accessible to tn-admin@ only

- Create All-Org Events and Feast Days Google Calendars

- Apply brand CSS — Wine navigation, Gold accents, DM Sans body font, card styles

- Build Home page — welcome banner, announcements placeholder, All-Org Calendar embed, quick-links grid

- Embed existing AppSheet staff directory on 'Our People' page — test on mobile

- Test entire Week 1 build on both iOS and Android before moving to Week 2

"Let all things be done decently and in order." — 1 Corinthians 14:40