TRUE NATION INTRANET

PROJECT HANDOFF — REMAINING WORK

Prepared: June 9, 2026  |  Owner: Shahad (IT Department Lead)  |  Platform: Google Sites + Apps Script + AppSheet

# Executive Summary

The True Nation Israelite Congregation (TNIC) intranet is a Google Sites-based internal portal serving a multi-campus religious organization across 5 locations (Los Angeles HQ, Detroit, Macon, Philippines, Ghana). The build uses custom HTML embeds, an AppSheet dashboard, Apps Script automation, and Google Forms.

The core infrastructure is complete: all department pages are built (40+ sub-group pages), the personalized staff dashboard is live via AppSheet, the staff directory is embedded and working, and the Apps Script sync runs daily. What remains is primarily content population — filling placeholder text with real data that only the organization can provide.

This document catalogs every remaining work item, organized by priority and category, so that anyone picking up the project knows exactly what’s left.

# What’s Complete

| DELIVERABLE | DETAILS | STATUS |
| --- | --- | --- |
| Home Page (banner, quick links, announcements) | 3 embed files | DONE |
| My Dashboard (identity, quick actions, dept, events) | AppSheet + 4 embeds | DONE |
| Staff Data Sheet + Apps Script Sync | 60 columns, daily sync | DONE |
| Staff Directory (Our People) | Apps Script web app, embedded by URL | DONE |
| Department Index + Branch Pages (Bishops, Apostles, Deacons, Judges) | 5 embed files | DONE |
| All Department Sub-Group Pages (40+ pages) | Production, Marketing, Finance, Fellowship, Textiles, CBD, Ministries, Performing Arts, Youth Dev, etc. | DONE |
| Org Structure Rebuild (May 2026) | Marketing split, Publication move, Youth Dev umbrella, PARADOX under Production | DONE |
| T.E.L.A. Pages (overview, sub-groups, intramurals, media, announcements, form) | 6 embed files | DONE |
| Calendar & Events Page Structure | 3 embed files (upcoming, past, embed placeholder) | DONE |
| Resources / Library (study, forms, media, policies) | 5+ embed files | DONE |
| Locations Page Structure | 5 campus cards | DONE |
| Leadership Hub Structure | Hub + 4 branch pages + Looker placeholder + restricted area | DONE |
| IT / Logistics Pages | Equipment, assignments, request tracker, vendor ref, Looker placeholder | DONE |
| Brand Design System + Footer Year (2026) | tnic-brand-styles.html | DONE |

# Remaining Work — Summary

The table below provides a high-level view. Detailed breakdowns follow in subsequent sections.

| CATEGORY | PRIORITY | EFFORT | OWNER | BLOCKED BY |
| --- | --- | --- | --- | --- |
| Leadership Bio Cards (17) | HIGH | Medium | Shahad + Leaders | Bio content from each leader |
| Campus Location Details (5) | HIGH | Low–Med | Shahad + Bishops | Addresses, schedules |
| Google Calendar Embed | HIGH | Low | Shahad | Calendar publish URL |
| [Lead TBD] Placeholders (20+) | MEDIUM | Low | Branch leads | Lead confirmations |
| T.E.L.A. Content + Leads | MEDIUM | Medium | Youth Dev leads | Program content |
| Resources / Library Links (50+) | MEDIUM | Medium | Shahad + Depts | Drive folder IDs, file links |
| Home Page Content (Quick Links, Announcements) | MEDIUM | Low | Shahad | Final Sites page URLs |
| Calendar Event Data | MEDIUM | Low | Shahad | Real event info |
| Google Forms (60+ sub-groups) | LOW | High | Dept leads | Forms created per dept |
| Master Reference File Sync (~10 new embeds) | LOW | Medium | Claude / Shahad | None |
| Looker Studio Dashboards (2) | LOW | Medium | Shahad / IT | Looker Studio setup |
| Leadership Restricted Area | LOW | Low | Shahad / IT | Google Groups config |
| Logistics Live Tracker (Sheets Embed) | LOW | Low | Shahad / IT | Tracker sheet setup |

## 1. Leadership Bio Cards

Priority: HIGH  |  Files: leadership-bishops.html, leadership-apostles.html, leadership-deacons.html, leadership-judges.html, leadership-hub.html

Every leadership bio card currently shows “[REPLACE with bio or role description]” placeholder text. Photos also need to be added. There are 17 unique leaders across 4 branch pages plus the hub overview:

### Bishops (4 cards)

- Bishop Tazayawan — bio + photo + email link

- Bishop Yahzeqel — bio + photo + email link

- Bishop Banayah — bio + photo + email link

- Bishop Izar — bio + photo + email link

### Apostles (2 cards + 1 summary)

- Apostle Ash Napash — bio + photo

- Apostle Yashami — bio + photo

- Apostles overview card — combined role description

### Deacons (6 cards + 1 summary)

- Deacon Kahan, Deacon Kabash, Deacon Kanash, Deacon Ahman, Deacon Rakab, Deacon Shamar

- Each needs: bio text, photo, email link, department assignments

### Judges Council (5 cards + 1 summary)

- Tazayawan, Banayah, Izar, Ash Napash, Yashami (same individuals, different roles)

- Each needs: Judges-specific bio/role description

Action needed: Collect a 2–3 sentence bio and headshot photo from each leader. Once provided, Claude can update all files and the master reference in one pass.

## 2. Campus Location Details

Priority: HIGH  |  File: locations-cards.html

The Locations page has 5 campus cards, each with placeholder data that needs real information:

| CAMPUS | NEEDS ADDRESS | NEEDS SCHEDULE | MAP EMBED | ANNOUNCE |
| --- | --- | --- | --- | --- |
| Los Angeles, CA (HQ) | Street + ZIP | 3 service times | Needed | Optional |
| Detroit, MI | Street + ZIP | 3 service times | Needed | Optional |
| Macon, GA | Street + ZIP | 3 service times | Needed | Optional |
| Philippines | City/Province | 2 service times | Needed | Optional |
| Ghana | City/Region | 2 service times | Needed | Optional |

How to get Map embeds: Go to Google Maps → search the address → Share → Embed a map → copy the src URL. Paste it into the REPLACE_WITH_GOOGLE_MAPS_EMBED_SRC placeholder in the HTML.

## 3. Google Calendar Embed

Priority: HIGH  |  Files: calendar-embed.html, calendar-events.html, home-page.html

The Calendar page and Home page both have a Google Calendar embed placeholder showing REPLACE_WITH_CALENDAR_EMBED_SRC.

Steps to connect:

- Open Google Calendar → Settings → select the TNIC calendar

- Scroll to “Integrate calendar” → copy the embed URL

- In each file, replace REPLACE_WITH_CALENDAR_EMBED_SRC with the copied URL

- Remove the placeholder div and uncomment the iframe

## 4. [Lead TBD] Placeholders

Priority: MEDIUM  |  23 occurrences across 20 files

The following sub-groups and teams have “[Lead TBD]” where a leader name should appear. These can be updated as leads are confirmed:

### Apostles Branch

- Production: Sound, Videography, Photography, Camera & Lights, Stage, Marketing & Media

- Marketing: sub-group cards lead

- PARADOX: Everyday Sheeple, PARADOX App

### Deacons Branch

- Custodial: Cleaning

- Fellowship & Service: sub-group cards (1 entry)

- Finance: Bookkeeping, Fundraising, Travel Committee, Tribal Exchange

- IT: Logistics

- Performing Arts: Dance, Poetry

- Ministries: Sanhedrin

### Judges Branch

- Youth Development: Little Lions

## 5. T.E.L.A. Content & Sub-Group Leads

Priority: MEDIUM  |  Files: tela-overview.html, tela-subgroup-cards.html, tela-announcements.html, tela-intramurals.html, tela-media.html, tela-form.html

The T.E.L.A. section structure is complete but needs real content:

- tela-subgroup-cards.html — 6 sub-group lead names need to be filled in

- tela-overview.html — Google Chat Space ID and Drive folder ID

- tela-announcements.html — All 3 announcement titles, descriptions, and dates

- tela-intramurals.html — Season name, dates, lead name, team matchups, venue names, Chat/Drive/Form links

- tela-media.html — Photo images, video links, Drive folder ID, media request form link

- tela-form.html — Google Form embed (currently “Coming Soon”)

## 6. Resources / Library Links

Priority: MEDIUM  |  Files: library.html, library-study.html, resources-forms.html, resources-media.html, resources-policies.html, and 4 more

The Resources/Library section has 50+ [REPLACE] placeholders across 4 content categories. Each category needs:

- Google Drive folder ID for the “View All in Drive” button

- Individual file/document links (Google Drive URLs)

- Titles, dates, authors, and file type badges

### Categories needing content:

- Study Materials — Doctrine manual, Disciples curriculum, study schedules, teaching aids

- Forms & Templates — Event request, expense report, IT help desk, travel request, budget template

- Media Archive — Sabbath message recordings, teaching series videos, performing arts recordings

- Policies & Guidelines — Code of conduct, dress code, expense policy, IT acceptable use, health & safety

## 7. Home Page Content

Priority: MEDIUM  |  Files: home-quick-links.html, home-announcements.html, home-page.html

- home-quick-links.html — Update each href with the actual Google Sites page URLs (Departments, Calendar, Resources, etc.)

- home-announcements.html — Replace the 2 sample announcements with real content

- home-page.html — Quick link URLs + Calendar embed URL

## 8. Calendar Event Data

Priority: MEDIUM  |  Files: calendar-events.html, calendar-upcoming.html, calendar-past.html

The event cards on the Calendar page use placeholder times, locations, and descriptions. Replace with real upcoming and past event data. These can also be removed once the live Google Calendar embed is connected, since the calendar itself will show events.

## 9. Google Forms for Sub-Groups

Priority: LOW (ongoing)  |  60+ sub-group pages

Nearly every department sub-group page has a “Coming Soon” placeholder where a Google Form will eventually be embedded. These are intentional placeholders — each department creates their own form (e.g., join request, sign-up, feedback) and the embed gets added when ready.

Each page includes instructions in an HTML comment explaining how to embed the form: create the form in Google Forms, copy the embed URL, and replace the placeholder div.

This is not urgent and will happen organically as departments begin using their pages.

## 10. Master Reference File Sync

Priority: LOW  |  Files: TNIC_All_Pages_Embeds.html, TNIC_Department_Embeds.html

The master reference file (TNIC_All_Pages_Embeds.html) currently has 128 embed blocks, but there are 138 standalone HTML files in Week1_Deliverables. Approximately 10 embeds from the May 2026 rebuild need their textarea blocks and base64 previews added to the master reference.

Additionally, the our-people.html entry should be updated to reflect its new status as documentation-only (since the directory is now embedded by URL, not by HTML embed code).

This is a Claude task — no external content needed. Can be done in a single session.

## 11. Looker Studio Dashboards

Priority: LOW (Phase 3)  |  Files: leadership-looker.html, logistics-looker.html

Two Looker Studio dashboard embeds are planned for Phase 3:

- Leadership Dashboard — KPI strip with placeholder values + Looker iframe (REPLACE_WITH_LOOKER_STUDIO_EMBED_URL)

- IT / Logistics Dashboard — Metric chips (active requests, systems monitored, resolution time) + Looker iframe

Both files include setup instructions in HTML comments. Once a Looker Studio report is created and published, replace the placeholder URLs and remove the “Coming in Phase 3” block.

## 12. Leadership Restricted Area

Priority: LOW (Phase 3)  |  File: leadership-restricted.html

A placeholder for access-controlled content visible only to leadership. Implementation requires setting up Google Groups-based access control on a specific Google Sites page section. Currently just a placeholder noting “Phase 3.”

## 13. Logistics Request Tracker

Priority: LOW (Phase 3)  |  File: logistics-request-tracker.html

Currently shows static placeholder rows. The plan is to replace the entire embed with a live Google Sheets embed that pulls from a real IT request tracking sheet. Also, logistics-vendor-reference.html has placeholder vendor contact cards that need real data.

# Quick-Win Checklist

These items can each be completed in under 30 minutes once the required information is available:

| ☐ | Connect Google Calendar embed (1 URL → 3 files) | Shahad has Calendar access |
| --- | --- | --- |
| ☐ | Update Home page quick link URLs (after all pages are published) | Copy URLs from Google Sites editor |
| ☐ | Fill LA HQ address + service schedule | Bishop Tazayawan confirms |
| ☐ | Post first real announcement on Home page | Any leadership announcement |
| ☐ | Sync master reference file (~10 missing embeds) | Claude can do this autonomously |
| ☐ | Add 1–2 leadership bios as a pilot (e.g., Bishop Tazayawan) | Test the bio card format before doing all 17 |

# Technical Reference

For anyone continuing this build, here are the key technical details:

### Embed Architecture

- Every embed is a standalone HTML file pasted via Insert → Embed → Embed Code in Google Sites

- Exception: Our People / Staff Directory uses Insert → Embed → By URL (Apps Script web app)

- Each embed includes a postMessage height-reporter script for auto-sizing within the Sites iframe

- Google Fonts are imported per-embed (each runs in its own isolated iframe)

### Key Files

- TNIC_All_Pages_Embeds.html — Master reference with all embed source code, copy buttons, and live previews

- CLAUDE.md — Full project context, org structure, conventions, and remaining work tracker

- TNIC_StaffDirectory_SyncScript_v2.js — Apps Script that syncs Google Workspace users daily

- Week1_Deliverables/ — All 138 standalone HTML embed files

### Brand Tokens

- Wine #7C1316 (primary), Gold #C9972C (accents), Snow #FAF8F4 (backgrounds), Cream #F2EDE4 (borders), Bark #3D2E28 (body text), Ink #130D0A (dark text)

- Typography: Barlow Condensed 600/700 for headings (uppercase), DM Sans 400/500/700 for body

### If Redeploying Apps Script

- Always create a NEW deployment (don’t edit existing ones) — editing serves stale code

- Update the URL in Google Sites via Insert → Embed → By URL with the new deployment URL

- Ensure setXFrameOptionsMode(HtmlService.XFrameOptionsMode.ALLOWALL) is set in doGet()

— End of Handoff Document —